## Slide 1: Green Giants
Nausicaä’s Global Green Initiative

## Slide 2: Our Story and what we learned
Slow to start but we started to use what we learned on the course and our experience of starting a Project and Agile
Having a team with different Skills is vital
Self organising Teams are not easy but people picked up what they were comfortable doing
There will be bumps along the way
Things will change – from requirements to people joining and leaving
It is not possible to do everything that you would want to – Prioritise
Question everything as Agile is an ongoing learning methodology

## Slide 3: Demo Details(end to end)
Arun to show details on the front end details
Rotimi to walk through code at a High Level
Dean to show case the different sections of what was created
Samantha to showcase DB or details created in the background
Aidan to discuss testing and Agile

## Slide 4: Tools Used
Slack
Zoom
JIRA
GITHUB
Python
Flask
Mongo(will be updated to SQL)

## Slide 5: Testing
Based on the High Level needs of the Company the User Stories were created – Questions/Clarifications were asked and answered by the PO
Based on each Story the Team Proritised the need to concentrate on the MVP
High Level Test Scenarios were created per prioritised User Story
Detailed Test Cases will then be written once the PO has confirmed the scope of the MVP
Based on what the Team have picked from the Backlog Tests will be written to ensure code and business scenario coverage